# Plan

### Niete Balochistan 
Winter school program 
Project Timeline (Oct 29 - Nov 29)

### Week 1: October 29 - October 31

Focus: Teacher signup, database setup, and initial UI design for registration and profile creation.

Tasks:

- Oct 29 (Wednesday)

  - Kick-off meeting to finalize the requirements for signup and profile creation.

  - Design wireframes for the signup page (username, password, email, phone number) and login page.

  - Set up a database to store username, password, email, and phone number.

- Oct 30 (Thursday)

  - Build signup page: Create an HTML form for teachers to input username, password, email, and phone number (optional).

  - Implement password hashing before storing data in the database.

  - Set up login page: Allow teachers to sign in using username and password.

- Oct 31 (Friday)

  - Test signup and login process to ensure that teachers can register and log in successfully.

  - Connect signup form to the database for storing teacher details securely.

  - Document the sign-up process, even though teachers won’t sign up until the platform is completed.

### Week 2: November 3 - November 8

Focus: Lesson Plan Feature development and integration of the Timetable Feature.

Tasks:

- Nov 3 (Monday)

  - Finalize lesson plan feature design and UI layout.

  - Set up API integration to fetch FLN lesson plans from the NIETE ICT database.

  - Ensure lesson plans are bilingual (English and local language).

- Nov 4 (Tuesday)

  - Start lesson plan feature development: Display lesson plans based on the teacher's subject and grade.

  - Build the timetable interface where teachers can select subject, grade, and day of the week.

- Nov 5 (Wednesday)

  - Continue working on the lesson plan integration and timetable feature.

  - Link the lesson plan API with the timetable so that teachers can select lesson plans based on their timetable.

- Nov 6 (Thursday)

  - Test lesson plan integration and timetable feature to ensure that lesson plans display correctly based on teacher’s selection.

  - Database update: Store timetable data alongside lesson plan assignments.

- Nov 7 (Friday)

  - Internal review and testing: Ensure teachers can view lesson plans and manage their weekly schedules.

  - Prepare documentation for lesson plan integration and timetable feature.

### Week 3: November 10 - November 15

Focus: Digital Coach Integration and setting up the Trainer Dashboard.

Tasks:

- Nov 10 (Monday)

  - Kick-off Digital Coach integration: Review the API documentation for the Digital Coach and set up communication between the platform and Replit Digital Coach.

  - Begin designing trainer dashboard: Outline how the trainer will monitor teacher progress and feedback.

- Nov 11 (Tuesday)

  - Digital Coach integration: Implement the process for sending teacher data (audio/video) from the platform to Digital Coach for analysis.

  - Display feedback: Build the interface for teachers to view feedback from Digital Coach (real-time performance metrics, improvement suggestions).

- Nov 12 (Wednesday)

  - Trainer Dashboard: Implement features where trainers can see teacher progress, including lesson completions and Digital Coach feedback.

  - Integrate feedback from Digital Coach into the trainer dashboard.

- Nov 13 (Thursday)

  - Internal testing of the Digital Coach integration: Ensure teachers can receive feedback after completing lessons.

  - Refine trainer dashboard: Display feedback data in a visual, actionable format for trainers.

- Nov 14 (Friday)

  - Conduct internal review and testing of the trainer dashboard and Digital Coach integration.

  - Update documentation for the trainer dashboard and teacher feedback system.

### Week 4: November 17 - November 20

Focus: Internal Testing of all features and Finalizing the Database.

Tasks:

- Nov 17 (Monday)

  - Start internal testing: Test teacher signup, lesson plans, timetable, Digital Coach feedback, and trainer dashboard.

  - Ensure seamless integration between all features and proper data logging in the database.

- Nov 18 (Tuesday)

  - End-to-end testing: Test the platform from teacher signup to trainer feedback and teacher data storage.

  - Check if all actions (lesson completions, timetable updates, feedback) are logged correctly.

- Nov 19 (Wednesday)

  - Address any bugs found during internal testing.

  - Test real-time feedback and teacher progress tracking for accuracy.

- Nov 20 (Thursday)

  - Address critical issues found during testing and finalize platform’s database setup.

  - Ensure secure storage of teacher details, feedback, and timetable data in the Replit database.

- Nov 21 (friday ):

  - I will be on leave

### Week 5: November 24 - November 29

Focus: Launch Preparation and Final Testing before going live.

Tasks:

- Nov 24 (Monday)

  - I will be on leave this day for the wedding. No tasks will be scheduled.

- Nov 25 (Tuesday)

  - Final review of the platform: Ensure all features (signup, lesson plans, timetable, Digital Coach feedback, trainer dashboard) are working smoothly.

  - Prepare launch marketing (announcements, documentation for teachers).

- Nov 26 (Wednesday)

  - Test server performance: Ensure platform can handle user load and traffic.

  - Perform final user acceptance testing (UAT) to confirm the platform’s readiness.

- Nov 27 (Thursday)

  - Complete any final adjustments based on UAT feedback.

  - Ensure all integrations are working as expected and the trainer dashboard provides accurate teacher performance insights.

- Nov 28 (Friday)

  - Platform go-live: Make the platform accessible for teachers to sign up, access lesson plans, and receive feedback.

  - Monitor performance post-launch for any issues or bugs.

### Summary of the Timeline:

- Week 1 (Oct 29 - Nov 1): Focus on Teacher Signup and Database Setup.

- Week 2 (Nov 3 - Nov 8): Implement Lesson Plan Feature and Timetable.

- Week 3 (Nov 10 - Nov 15): Digital Coach Integration and Trainer Dashboard.

- Week 4 (Nov 17 - Nov 20): Internal Testing and Database Finalization (No tasks on Nov 21).

- Week 5 (Nov 24 - Nov 29): Launch Preparation, Final Testing, and Go-Live (No tasks on Nov 24).

# 🗓️ Revised Plan

## 🗓️ Revised Plan

| Week | Dates | Focus Area | Details / Tasks |
| --- | --- | --- | --- |
| Week 1 | Oct 29 – Nov 2 | ✅ Setup & Initial Build | Basic app layout and database setup. Login and signup flow initiated. |
| Week 2 | Nov 3 – Nov 7 | 🔐 Login/Signup Finalization + Attendance Module | Finalize login/signup system. Build attendance feature (student list, attendance marking, photo upload). Testing + UI refinement. |
| Week 3 | Nov 10 – Nov 14 | 📚 Timetable + Lesson Plan Integration | Create the lesson plan feature with integrated time table |
| Week 4 | Nov 17 – Nov 20 | 🎧 Digital Coach Module | Connect the digital coach feature to teacher dashboard. Add audio recording + upload system. Develop AI-based feedback summary for teachers. Build coach view for monitoring teacher feedback and recordings Nov 21: leave |
| Week 5 | Nov 24 – Nov 28 | 🧠 Training + Student Screener (Baseline) | Nov 24: Leave. Add training section (tutorials, guidance for teachers). Build baseline and endline screener |
| Week 6 | Dec 1 – Dec 5 | Final QA + Launch | Full platform testing (attendance, timetable, LP, coach, training, screener). Final deployment and internal launch. |

# Development Phases

### Phase 1: Teacher and Coach Sign-Up and Profile Setup (Completed by Nov 4)

- Develop the sign-up flow for both Teachers and Coaches with a role selection step.

- Create complete profile setup forms:

  - Teacher: School ID, School Name (dropdowns), Grade–Subject mapping (e.g., Grade 3 → Literacy English), contact details.

  - Coach: School assignment, list of assigned teachers, linked dashboard.

- Use phone number as the username for login.

- Ensure all profile data is securely stored in the database and editable later.

- Test login, registration, and profile editing thoroughly.

### Phase 1.5: Attendance Module (Nov 4–6)

- Build the Attendance feature as a two-tab interface:

  - Add Students Tab:

    - Teachers can add students manually, grade-wise.

    - Each grade (based on teacher’s profile) has a separate student list.

    - Students can be edited or deleted.

  - Mark Attendance Tab:

    - Teachers select grade → mark students Present/Absent → upload classroom photo for proof.

    - Attendance is stored daily, with the photo linked for validation.

    - Past attendance records can be viewed or edited.

- Test grade-wise data loading and attendance saving.

- Ensure attendance data syncs with the database cleanly.

### Phase 2: Training Module and Student Screener

#### Training Module :

- Add a “Training” section to the teacher dashboard sidebar.

- Display videos sequentially (auto-unlock next after completion).

- Track viewing progress and completion for each teacher.

- Use Replit Object Storage for video hosting.

- Add bilingual video support (Urdu/English).

#### Student Screener :

- Build Baseline Screener for assessing student learning levels.

- Develop Endline Screener to compare progress after the winter term.

- Store screener responses and results per student in the database.

- Link screener access to teacher’s assigned grades only.

### Phase 3: Lesson Plans and Timetable

#### Lesson Plan Integration:

- Connect with the NIETE ICT database API for FLN Lesson Plans.

- Ensure bilingual lesson plans (English + Urdu) display correctly.

- Link lesson plans to each grade–subject assigned in the teacher’s profile.

- Allow teachers to search, view, and download lesson plans.

#### Timetable Setup :

- Add a Timetable feature that lets teachers assign subjects to days/times.

- Grade and subject dropdowns should be pre-filtered by teacher’s assigned FLN pairs.

- Integrate timetable with lesson plans for easy access (“Click slot → open lesson plan”).

### Phase 4: Digital Coach Integration

- Integrate the Digital Coach feature into the teacher dashboard.

- Allow teachers to record or upload classroom audio sessions.

- Build backend pipeline to analyze recordings and generate automated AI feedback.

- Store recordings and feedback linked by teacher ID, grade, and date.

- Display a feedback summary page for teachers.

- Enable coaches to view these recordings and feedback reports via their dashboards.

⏳ Note: This phase remains the most complex and may require an extra 2–3 days for stable testing.

### Phase 5: Final Testing and Optimization

- Conduct a full QA pass for all features:

  - Sign-Up Flow

  - Attendance

  - Training Module

  - Student Screener

  - Lesson Plans

  - Timetable

  - Digital Coach

- Fix bugs, ensure consistent data flow across modules.

- Perform final security and database integrity checks.

- Prepare a ready-to-deploy version for internal pilot testing.

### ✅ Summary

- Attendance has been separated into its own Phase 1.5 due to dependency on teacher profile data.

- Training and Screener moved up to Phase 2 to ensure teacher readiness.

- Lesson Plans and Timetable shifted to Phase 3 to build on FLN alignment.

- Digital Coach remains Phase 4 (heaviest integration).

- Final Testing remains Phase 5 (Nov 28–29).

# Phase 1: Sign-Up and Profile Setup

### Teacher & Coach Sign-Up Flow

## 1️⃣ Overview

The goal of this feature is to allow teachers and coaches in Balochistan’s Winter School Program to independently register on the Niete Balochistan platform, create their profiles, and gain access to their dashboards.

The flow must be:

- Simple and mobile-friendly (many users will use low-spec devices)

- Self-explanatory and text-light

- Secure, ensuring proper user data validation

- Scalable for future modules (attendance, digital coach, etc.)

## 2️⃣ Objectives & Success Metrics

| Objective | Success Metric |
| --- | --- |
| Allow teachers/coaches to self-register without admin help | > 90 % successful self-sign-ups |
| Ensure accurate data for role, school, and subjects | > 95 % profiles with complete fields |
| Maintain stable authentication | < 1 % login failures due to session/auth issues |
| Achieve smooth navigation | Users reach dashboard ≤ 5 steps |

## 3️⃣ User Stories

### Teacher

As a teacher, I want to create my own account easily using my phone number so I can access lesson plans, timetables, and attendance tools.

Acceptance Criteria

- Can sign up using phone number + password

- Completes profile setup: Name, CNIC, Qualification, Trainings, Experience, School Name, School ID, Subjects (English/Urdu/Math), Grades (3–5)

- Can log in immediately after registration

- Profile data persists in the database and can be edited later

### Coach

As a coach, I want to create my profile and link myself to assigned schools and teachers so I can track their progress.

Acceptance Criteria

- Registers using phone number + password

- Selects School Name and ID from dropdown

- Selects Assigned Teachers (auto-populated based on school)

- Profile stored and accessible in Coach Dashboard

- Can edit profile post-setup

## 4️⃣ Flow Diagram

1️⃣ Landing → Login Page
  • Option → “Create Account”

2️⃣ Choose Role Page
  • Two buttons: Teacher / Coach
  • Selection redirects to the appropriate registration page (/register/teacher or /register/coach)

3️⃣ Registration Page
  • Multi-step form (3 steps):
   1. Account Setup (phone + password)
   2. Personal Info (Name, CNIC, Qualification, Trainings)
   3. Professional Info (School, Subjects, Grades → for Teacher; School & Assigned Teachers → for Coach)

4️⃣ Profile Confirmation Page
  • User reviews info → “Confirm & Create Account”

5️⃣ Redirect to Login Page → Dashboard Access

## ✅ Deliverables

- Working sign-up and login flow for both roles

- Fully functional profile setup for teacher & coach

- User data saved and retrievable via dashboard

- Role-based navigation to respective dashboards

# Phase 1.5: Attendance

## Attendance Module

### Overview

The Attendance Module is designed to help teachers efficiently manage classroom attendance digitally within the Niete Balochistan Winter Schools platform.
 It enables teachers to add and maintain grade-wise student lists, record daily attendance, and upload photo evidence of classroom participation for validation.

The feature has been built keeping in mind the teacher’s daily workflow and the simplicity required for non-technical users.

### Core Objectives

- Allow teachers to create and manage their own student lists by grade.

- Simplify daily attendance marking through an intuitive interface.

- Collect photo evidence to verify classroom presence.

- Maintain accurate and structured attendance data for trainers (coaches) and administrators to review.

### User Flow

#### 1️⃣ Add Students Tab

- Purpose: Allows teachers to manually create grade-wise student lists.

- Teachers see buttons for each grade they teach (based on their profile setup, e.g., Grade 3 Numeracy, Grade 5 Literacy Urdu).

- When a grade is selected:

  - A list appears showing existing students for that grade.

  - Teachers can add students one by one by entering:

    - Student Name

    - Roll Number

    - Gender (optional)

  - Teachers can also edit or delete students as needed.

- Each grade’s student list is stored separately to ensure clean data management.

#### 2️⃣ Mark Attendance Tab

- Purpose: Allows teachers to record attendance for each grade and upload a photo for proof.

- The tab displays grade buttons for all grades assigned to that teacher.

- Once a grade is selected:

  - The student list for that grade appears automatically.

  - Each student has a checkbox/toggle to mark Present (✅) or Absent (❌).

  - There is also a “Mark All Present” button for convenience.

  - Teachers can upload a photo (classroom picture) as daily evidence.

  - The photo is stored along with the attendance record.

Key Functions:

- Select date (defaults to today).

- Upload a classroom photo (JPG/PNG ≤ 2MB).

- Save attendance record.

- Edit or re-upload photo for previous records if needed.

### Data Behavior

- Each teacher’s attendance data is linked to their own profile and grade assignments.

- Attendance records can be viewed or edited later by selecting a date.

- Uploaded photos are stored securely in Replit’s Object Storage (or a connected cloud bucket).

### Coach (Trainer) Integration

In future updates:

- Coaches will be able to view attendance records, photo proofs, and participation trends for teachers they supervise.

- This helps validate classroom engagement and track consistency.

### Expected Outcomes

- Streamlined digital attendance process for all teachers.

- Accurate tracking of student participation and teacher activity.

- Verifiable evidence of classroom delivery (via photo upload).

- Centralized data ready for analytics or reporting by the NIETE team.

# Phase 2: Teacher training

## FLN Teacher Training Module

### Overview

The FLN Teacher Training Module is an integrated part of the Niete Balochistan Platform designed to train teachers in implementing the Foundational Literacy and Numeracy (FLN) program.
 Through a structured sequence of short training videos, teachers are introduced to key FLN concepts, classroom methodologies, and assessment tools such as the screener and sorting process.

The goal is to ensure every teacher understands the FLN framework, can identify student learning levels, and delivers lessons effectively within the winter school cycle.

### Core Objectives

- Build teachers’ conceptual understanding of FLN and its importance.

- Provide clear demonstrations of how to screen, group, and teach students based on FLN levels.

- Ensure teachers understand the teaching methodology, program timeline, and evaluation process.

- Allow coaches to monitor teacher participation and training completion.

### Training Flow

#### 1️⃣ Video-Based Learning

Teachers access the Training section from their dashboard sidebar.
 Inside this section, a series of videos appear in sequence:

| Video Title | Description |
| --- | --- |
| FLN Introduction | Introduces the FLN framework, explaining its purpose, goals, and impact on early-grade learning. |
| FLN Quick Screener | Demonstrates how to conduct the FLN Quick Screener to assess student literacy and numeracy levels. |
| FLN Sorting | Explains how to categorize students into three levels — Basic, Intermediate, and Advanced — based on screener results. |
| FLN Teaching Methodology | Describes effective classroom teaching strategies to strengthen foundational literacy and numeracy skills. |
| FLN Timeline | Outlines the implementation schedule of the FLN program, from baseline assessment to endline evaluation. |

Each video:

- Can be watched in sequence only (auto-unlocks after the previous one is completed).

- Tracks watch duration and completion status automatically.

### 2️⃣ Progress Tracking

- The system records which videos each teacher has completed.

- Completion is logged when 90% of a video is viewed.

- Data stored includes:

  - Teacher ID

  - Video ID

  - Completion status

  - Date completed

3️⃣ Coach Dashboard Integration

- Coaches can view each assigned teacher’s training progress.

- The dashboard displays:

  - Number of videos completed

  - Pending videos

  - Last watched date

  - Completion percentage

Example View:

| Teacher Name | Completed | Pending | Last Watched | Status |
| --- | --- | --- | --- | --- |
| Ayesha Khan | 3 / 5 | 2 | Nov 6, 2025 | In Progress |
| Rahim Baloch | 5 / 5 | 0 | Nov 7, 2025 | Completed |

Purpose:

- Helps coaches ensure teachers complete all training before classroom implementation.

- Allows targeted follow-up for teachers lagging behind.

### 4️⃣ Technical Implementation

- Frontend: Training tab within the teacher dashboard, video list with progress indicators.

- Backend: API routes for fetching videos, saving progress, and unlocking the next video.

- Storage: Replit Object Storage for video hosting (supports Urdu and English versions).

### 5️⃣ Expected Outcomes

- Teachers understand the entire FLN approach — from screening to classroom delivery.

- Standardized training for all teachers in the Balochistan Winter School Program.

- Coaches can monitor completion to ensure readiness before term start.

- Improved student outcomes through better-trained and prepared teachers.

# Phase 3 : lesson plans

## FLN Lesson Plan Module — NIETE Balochistan Platform

(For Literacy Urdu, Literacy English, and Numeracy + Coach Tracking)

# 1. Introduction

### 1.1 Purpose

This SRD defines the requirements for the Foundational Literacy & Numeracy (FLN) Lesson Plan Module of the NIETE Balochistan platform.
 The feature supports teachers in viewing, scheduling, and delivering FLN lesson plans across three subjects:

- Literacy Urdu

- Literacy English

- Numeracy

It also supports coaches in monitoring teacher progress, lesson completion, and student learning growth.

### 1.2 Scope

This module includes:

Teacher side

- Grade selection

- Week & lesson navigation

- Viewing structured FLN lesson plans

- Screener integration (baseline & endline)

- Student progress entry & updates

- Lesson completion marking (future expansion)

Coach side

- Tracking of teacher LP completion

- Monitoring baseline → endline improvement

- Viewing assigned teachers

- LP completion analytics

# 2. Feature Overview

### 2.1 Core Functions (Teacher)

- Select subject (Literacy Urdu / Literacy English / Numeracy)

- Select grade assigned in the profile

- Navigate by Grade → Week (1–6) → Lesson

- Open and read structured lesson plans:

  - Opening

  - Explanation

  - Practice

  - Conclusion

  - Homework (optional)

- Access screener lesson plans in:

  - Week 1 → Baseline

  - Week 6 → Endline

- Enter student progress for baseline & endline

- Save and update student categories (basic/intermediate/advanced)

### 2.2 Core Functions (Coach)

- View assigned teachers

- Track teacher lesson plan progress:

  - Lessons completed / pending

  - Screener completed status

- View baseline & endline progress of student groups

- View improvement indicators

- Download or preview teacher progress reports

### 2.3 Subjects Covered

- Literacy Urdu

- Literacy English

- Numeracy

Each subject follows:

- 6-week structure

- Screener in Week 1 & Week 6

- Regular and assessment lessons in Week 2–5

# 3. Roles & Users

### 3.1 Teacher

- Views FLN lesson plans

- Marks lessons completed (future iteration)

- Enters baseline and endline scores

- Manages student category updates

- Uses lesson plans during teaching

### 3.2 Coach

- Reviews teacher lesson completion status

- Monitors whether teachers delivered required lessons

- Tracks baseline → endline improvement

- Reviews attendance, LPs, and digital coach outputs

- Provides feedback to teachers

# 4. Functional Requirements

## 4.1 Navigation Structure (Teacher)

Dashboard → Lesson Plans →

Choose Subject → Choose Grade →

Week Breakdown (1–6) →

Lesson Cards →

Lesson Viewer

### 4.1.1 Subject Selection (LP-SUB-01)

- Teacher sees the subjects they selected in their profile:

  - Literacy Urdu

  - Literacy English

  - Numeracy

### 4.1.2 Grade Selection (LP-GRD-01)

- Teacher sees all grades they teach in that subject.

### 4.1.3 Weekly Breakdown (LP-WEEK-01)

- System shows Weeks 1–6 for each grade/subject.

- Week 1 and Week 6 contain screeners.

- Weeks 2–5 contain regular and assessment lessons.

### 4.1.4 Lesson List (LP-LESSON-01)

- Weeks contain 1–3 lessons depending on subject design.

- Lessons identified by:

  - Lesson Number

  - Lesson Title

### 4.1.5 Lesson Viewer (LP-VIEW-01)

For any lesson, system must show:

| Section | Required |
| --- | --- |
| Title | Yes |
| Duration | Yes |
| Opening | Yes |
| Explanation | Yes |
| Practice | Yes |
| Conclusion | Yes |
| Homework | Optional |

# 5. Special Screener Logic

### 5.1 Screener Lesson Requirements (SCR-01)

The lesson titled “کوئیک سکرینر” (or equivalent for English/Numeracy) must appear:

- Week 1 → Baseline Screener

- Week 6 → Endline Screener

Even if stored once in JSON, the system duplicates it internally for both weeks.

### 5.2 Screener Viewer Buttons

- Week 1: Show Enter Baseline Results

- Week 6: Show Enter Endline Results

Buttons take teacher to Student Progress page.

# 6. Student Progress Module Requirements

### 6.1 Inputs

- Baseline score

- Baseline category (Basic / Intermediate / Advanced)

- Endline score

- Endline category (Basic / Intermediate / Advanced)

### 6.2 Student List Source

Use attendance module student list.

### 6.3 Improvement Logic

System calculates:

- Improved

- No change

- Declined

Visible to both teacher and coach.

### 6.4 Storage

Table: student_progress

# 7. Lesson Plan Storage (All Subjects)

### 7.1 Database Table

Table: lesson_plans

Supports:

- Literacy Urdu

- Literacy English

- Numeracy

Fields:

| Field | Type |
| --- | --- |
| id | UUID |
| grade | text |
| subject | text (“Literacy Urdu”, “Literacy English”, “Numeracy”) |
| week_number | int |
| lesson_number | int |
| title | text |
| duration | text |
| opening | json |
| explanation | json |
| practice | json |
| conclusion | json |
| homework | json |
| raw_json | jsonb |
| created_at | timestamp |
| updated_at | timestamp |

### 7.2 JSON Import Rules

- Read Grade, Week, Lesson from folder/file name.

- Store entire lesson JSON in raw_json.

- Duplicate screener for Week 1 and Week 6.

# 8. Coach Dashboard Requirements

## 8.1 Assigned Teacher List

Coach sees all teachers assigned to them.

## 8.2 Lesson Plan Tracking

For each teacher:

- Weeks completed

- Lessons completed

- Screener completed (Yes/No)

- Subject-wise completion:

  - Literacy Urdu

  - Literacy English

  - Numeracy

## 8.3 Student Progress Trends

- Baseline vs Endline category changes

- Count of students improved / not improved

## 8.4 Visual Insights

- Bar charts: Lesson completion

- Line charts: Student improvement

- Attendance integration (future)

## 8.5 Drill Down

Coach can click a teacher → see:

- Lesson plan progress

- Screener results

- Student improvement

- Observed lessons (future digital coach integration)

# 9. Non-Functional Requirements

### 9.1 Performance

- Lesson plans must load in <1 second

- Screener table should handle up to 60 students

### 9.2 Usability

- UI must be simple and teacher-friendly

- Mobile compatibility required

### 9.3 Flexibility

- Database must support adding more subjects later

- Future bilingual support

### 9.4 Reliability

- Missing lesson plans should not crash viewer

# 10. Acceptance Criteria

### Teacher Side

- Can select subject

- Can select grade

- Can navigate Weeks 1–6

- Lessons display correctly

- Screener appears in Week 1 & Week 6

- Can enter baseline & endline results

### Coach Side

- Can see assigned teachers

- Can track LP completion

- Can track screener completion

- Can monitor student improvement

### Data & Storage

- JSON imported correctly

- Screener duplicated correctly

- Database queries stable

# Phase 4: students progress

# Student Progress Feature Overview

## Purpose:

The Student Progress tab is designed to give teachers and coaches a clear overview of each student’s progress throughout the program. It provides a snapshot of the student's journey, tracking their progress at three key stages:

- Baseline (Week 1)

- Endline (Week 6)

## How It Works:

### 1. Baseline Level

- What it shows:
 The level the student starts at during the Baseline screener (Week 1).

 Categories:

  - Beginner

  - Intermediate

  - Advanced

- This is automatically determined based on the tasks completed during the baseline screener.

### 2. Endline Level

- What it shows:
 The student’s final level after the Endline screener (Week 6). This is again auto-calculated based on the tasks completed.

 Categories:

  - Beginner

  - Intermediate

  - Advanced

## Purpose of the Tab:

The Student Progress tab allows teachers and coaches to quickly see:

- The starting point (Baseline level)

- The final outcome (Endline level)

This feature provides an easy-to-understand overview of the student’s growth throughout the program.

### UI Design:

- Table Structure:
 The table should include the following columns:

  - Student Name

  - Roll No.

  - Baseline Level

  - Endline Level

- Data Tracking:
 The system should highlight:

  - Whether a student’s level has improved (e.g., Beginner → Intermediate)

  - The progress trend from Baseline → Endline

# Phase 5 : digital coach

# 📄 Digital Coach – Updated Feature Flow Documentation

### For Balochistan Winter Schools Platform

Version: Final Flow (Post-Redesign)
 Updated: Today

# 1. Overview

The Digital Coach feature enables teachers to record their lesson delivery directly from the Lesson Plan (LP) viewer, and automatically receive AI-generated feedback based on the selected lesson.
 This redesign removes the previous scheduling system and creates a seamless, embedded experience inside each LP.

# 2. Key Objectives

- Make observation recording intuitive and accessible.

- Automatically link teacher recordings to the correct LP (grade, subject, week, lesson).

- Generate feedback using the Digital Coach API.

- Notify teachers when feedback is ready.

- Store and display all observation records in a central Observation Feedback module.

- Provide coaches with a complete record of teacher observations and improvement patterns.

# 3. High-Level Flow

### Teacher Workflow

- Teacher opens Lesson Plans.

- Selects Grade → Week → Lesson.

- In the LP Viewer, sees a Record Lesson button.

- Records the lesson using built-in browser audio recording:

  - Pause

  - Resume

  - Stop

  - A second Stop button at the bottom for convenience.

- When recording is stopped:

  - Audio is uploaded to S3.

  - The platform sends an observation request to the Digital Coach API.

  - A record is stored in the database with “processing” status.

- When analysis is complete:

  - Teacher receives a notification: “Your feedback is ready.”

- Teacher opens Observation Feedback to view results.

- Results show:

  - Indicators scored

  - Evidence

  - Feedback

  - Class metrics (talk-time, questions, etc.)

# 4. Detailed Feature Behavior

## 4.1. Recording Inside Lesson Plan Viewer

### Location of Controls

- At the TOP of the LP Viewer:
 ▶️ Record Lesson

- Once recording begins, this button changes to:

  - ⏸ Pause

  - ▶ Resume

  - ⏹ Stop

### Additional Stop Button

At the bottom of the LP content, a second Stop Recording button is displayed.
 Purpose:

- Teacher should not scroll back to the top to stop recording.

- Improves usability during full-lesson recording.

### Recording Logic

- Uses browser MediaRecorder API.

- Captures audio chunks until stop is pressed.

- Supports pause/resume without restarting.

## 4.2. Upload & Processing Workflow

Once recording stops:

- Audio file is assembled into a Blob.

- File is uploaded to an S3 bucket.

- S3 URL is generated.

- The following data is sent to the Digital Coach API:

  - audio_s3_url

  - lesson_plan_text

  - grade

  - subject

  - week

  - lesson number

  - lesson name

  - teacher ID

  - rubric type (lp_agnostic)

- Digital Coach returns:

  - task_id

  - status: “processing”

- The system stores a database entry:

  - teacher_id

  - grade

  - subject

  - week

  - lesson_no

  - lesson_name

  - observation_date

  - audio_url

  - task_id

  - status

  - created_at

## 4.3. Notification System

Once the Digital Coach API finishes processing:

- The platform updates the observation record to “completed”

- Teacher is shown a notification/banner:
 “Your Digital Coach feedback is ready.”

Notifications ensure teachers do not need to wait inside the lesson plan viewer.

# 5. Observation Feedback Module

### Renaming

Previously: Observations
 Now: Observation Feedback

### Purpose

This module contains the full list of:

- All recorded lessons

- All feedback generated

- Observation history for ALL grades/subjects assigned to the teacher

### Table Columns

| Field | Description |
| --- | --- |
| Week | Week of the LP |
| Lesson No | Lesson number |
| Lesson Name | Lesson title |
| Date | Date of recording |
| Status | Processing / Completed |
| Audio | Link to S3 upload |
| View Feedback | Button opening feedback results |

Clicking View Feedback opens the existing detailed Digital Coach feedback viewer.

# 6. Coach-Side Functionality

Coaches also access Observation Feedback, but:

### Coaches See:

- Teacher Name

- Teacher School

- Grade

- Subject

- Observation Date

- Audio File

- View Feedback

### Coaches Can:

- Sort by teacher, grade, subject, week

- Review teacher progress across multiple observations

- Track improvements across feedback sessions

# 7. Removed Features

The following OLD features are now permanently removed:

❌ Schedule Observation
 ❌ Pending Observations
 ❌ Calendar-based scheduling
 ❌ Grade → Subject → Week → Lesson selector for recording
 ❌ Manual observation workflow

Rationale:

- These steps were unnecessary

- The new LP-integrated flow is faster and more accurate

- Reduces user confusion

# 8. Benefits of the New Flow

### ✔ Seamless Experience

Teachers stay inside the LP viewer. No switching screens.

### ✔ Accurate Mapping

Each observation is automatically tied to the correct lesson plan.

### ✔ Scalable

Less code, fewer moving parts, easier maintenance.

### ✔ User-Friendly

No scheduling or navigation complexity.

### ✔ Better Data for Coaches

All feedback is structured and visible in one place.

# 🎉 Conclusion

The new Digital Coach flow makes the observation process:

- Simpler

- Cleaner

- More intuitive

- Fully aligned with lesson execution

- Better structured for feedback and coaching

This document can be shared with development teams, program leads, and anyone who needs to understand the updated Digital Coach feature.

Feedback loop implementation https://docs.google.com/document/d/1j0nQYc9zD4HPgBBi9-zjQUeTPYyJy449o-h5DA8_QZc/edit?usp=sharing 

Version 2 Digital Coach:

# Phase 6: Teachers attendance and geo tagging

# My progress feature

# “My Progress” Feature – Overview Document

NIETE Balochistan Winter Schools Platform

## 1. Purpose of the “My Progress” Feature

The My Progress feature is designed to give teachers and coaches a clear, motivating snapshot of their own journey during the 6-week Winter Schools program.

The goal is to:

- Encourage reflection and consistency

- Highlight improvement over time

- Build confidence and ownership

- Avoid pressure, comparison, or surveillance

This feature is not an evaluation tool. It is a self-reflection and motivation aid.

## 2. Core Design Principles

- Shows only the user’s own data

- Focuses on trends and growth, not raw scores

- Uses positive language

- No comparisons with other teachers or coaches

- No admin-level metrics exposed

## 3. “My Progress” for Teachers

### Where It Appears

On the Teacher Dashboard, as a dedicated section titled “My Progress”.

### What Teachers See

#### A. Teaching Consistency

A simple summary of weekly activity:

- Number of lessons recorded this week

- Lesson plans completed on time

- Attendance marked consistently

This helps teachers understand:

“Am I keeping up with the program flow?”

#### B. Growth Over Time (Digital Coach Signals)

Teachers see trend-based feedback, such as:

- “Your recent lessons show improved student engagement”

- “You followed the lesson structure more closely this week”

- “You applied feedback from the previous lesson”

No numeric scores are highlighted.
 The focus is on direction of improvement, not grading.

#### C. Feedback Engagement

Shows whether:

- Feedback was viewed

- Feedback was reviewed within a short time

This reinforces the idea that learning continues after the lesson.

#### D. Student Impact (High-Level Only)

Teachers may see:

- Consistent class attendance

- General improvement trends across the class

No individual student data or rankings are shown here.

### What Teachers Do NOT See

- Other teachers’ data

- System health metrics

- AI–Coach comparison scores

- Administrative targets

## 4. “My Progress” for Coaches

### Where It Appears

On the Coach Dashboard, under a section titled “My Progress”

### What Coaches See

#### A. Coverage & Field Activity

A summary of:

- Schools visited

- Teachers observed

- Observations completed

This helps coaches reflect on:

“How consistently am I covering my assigned schools?”

#### B. Validation Contribution

Shows how the coach’s work supports the system:

- Classroom observations completed

- School visit forms submitted

- Contribution to validating Digital Coach feedback

This reinforces the coach’s role as a quality assurer, not an enforcer.

#### C. Coaching Impact

Where available, coaches may see:

- Whether teachers they observed reviewed feedback

- Whether teachers showed improvement in subsequent lessons

This connects coaching effort → teacher growth.

### What Coaches Do NOT See

- Rankings against other coaches

- Full AI scoring logic

- System-wide performance data

- Admin-level analytics

## 5. Relationship with Admin Analytics

| Role | Analytics Purpose |
| --- | --- |
| Teacher | Motivation, reflection, improvement |
| Coach | Coverage, validation, coaching impact |
| Admin | Accountability, correlation, decision-making |

All views use the same underlying data, but are intentionally framed differently.

## 6. Why This Matters

The My Progress feature:

- Builds trust in the platform

- Encourages authentic participation

- Reduces fear around recordings and feedback

- Supports sustained engagement in low-resource contexts

It ensures that analytics feel like:

“Support for growth”
 not
 “Monitoring for control”

## 7. Summary

The My Progress feature is a human-centered analytics layer that:

- Helps teachers grow

- Helps coaches reflect on their fieldwork

- Protects psychological safety

- Complements (but does not replace) admin-level dashboards

# Offline functionality

# Offline-First Functionality Documentation

## Overview

The Niete Balochistan Winter Schools Platform lets teachers and coaches work without internet. You can view lesson plans, training videos, and student data even when offline. Changes you make (like marking attendance) are saved on your device and automatically sent to the server when you're back online.

## What Works Offline

### For Teachers

| Feature | View Offline | Edit Offline | Auto-Sync |
| --- | --- | --- | --- |
| Lesson Plans | Yes | N/A | N/A |
| Training Videos (list) | Yes | N/A | N/A |
| My Students | Yes | N/A | N/A |
| My Attendance | Yes | Yes | Yes |
| Student Progress | Yes | No | N/A |

### For Coaches

| Feature | View Offline | Edit Offline | Auto-Sync |
| --- | --- | --- | --- |
| Assigned Teachers | Yes | N/A | N/A |
| Schools | Yes | N/A | N/A |
| Observations | Yes | Yes | Yes |
| Training Progress | Yes | N/A | N/A |

## How to Use Offline Mode

### Step 1: Load Content While Online

Before going to an area with poor internet:

- Open the app while connected to the internet

- Navigate to the sections you'll need (lesson plans, student list, etc.)

- Wait for each page to fully load - this saves the data to your device

### Step 2: Work Offline

When you lose internet connection:

- You'll see an "Offline" banner at the top of the screen

- Continue using the app normally

- View lesson plans, check student lists, mark attendance

### Step 3: Sync When Back Online

When internet returns:

- The app automatically detects the connection

- Your offline changes sync to the server

- Look for the sync indicator in your dashboard

## Marking Attendance Offline

- Go to "My Attendance" section

- Allow location access when prompted (GPS is required)

- Tap "Mark Attendance"

- Your attendance is saved locally with a "Pending Sync" status

- When you're back online, it automatically syncs to the server

Note: The GPS location is captured at the time you mark attendance, ensuring accurate location verification.

## Understanding Sync Status

### In the Dashboard Header

- No icon: Everything is synced

- Spinning arrows: Currently syncing

- Number badge: Items waiting to sync

### On Individual Items

- Green checkmark: Synced to server

- Orange clock: Waiting to sync

- Red warning: Failed to sync (will retry)

## Tips for Best Offline Experience

- Load content before leaving wifi - Open lesson plans and training videos while connected

- Check sync status regularly - Make sure pending items sync when you have connection

- Don't log out while offline - Stay logged in to keep your session active

- Refresh when online - Pull down to refresh and get the latest data

## Troubleshooting

### "Data not showing offline"

- You need to view the content at least once while online first

- Try opening the app while online and navigating to all sections you need

### "Attendance not syncing"

- Make sure you're logged in

- Check if you have internet connection

- Try refreshing the page

- If it still shows "pending", wait a few minutes and try again

### "App not loading"

- The app must be loaded once while online to work offline

- Clear your browser cache and reload while connected to internet

- Make sure your browser supports offline storage (modern Chrome, Safari, Firefox)

## Technical Details (For Developers)

### Architecture Components

| Component | File Location | Purpose |
| --- | --- | --- |
| Service Worker | client/public/sw.js | Caches network requests |
| IndexedDB | client/src/lib/pwa-db.ts | Local database storage |
| Offline Storage | client/src/lib/offline-storage.ts | Data persistence layer |
| Sync Manager | client/src/lib/sync-manager.ts | Handles online/offline sync |
| Offline Hook | client/src/hooks/use-offline-query.ts | React data fetching |

### Cached API Routes (Service Worker)

The service worker caches these routes for offline access:

- /api/lesson-plans/* - Lesson plan content

- /api/students - Student lists

- /api/teacher/{id}/students - Teacher-specific students

- /api/coach/{id}/teachers - Coach-specific teachers

- /api/observations/* - Observation data

- /api/training/* - Training videos and progress

- /api/schools - School information

- /api/comprehensive-progress - Progress data

- /api/me - User session

### Caching Strategies

| Content Type | Strategy | Description |
| --- | --- | --- |
| Static Assets | Stale While Revalidate | Show cached, update in background |
| Cacheable APIs | Cache First | Show cached immediately, update later |
| Other APIs | Network First | Try network, fall back to cache |

### IndexedDB Stores

| Store | Purpose |
| --- | --- |
| sync-queue | Pending mutations to sync |
| offline-data | Cached server data |
| user-session | Session persistence |
| seeded-data | Pre-loaded essential data |

### Sync Behavior

When coming back online:

- The app detects connectivity via browser online event

- Checks if user is authenticated (calls /api/me)

- If authenticated, processes pending attendance records

- Each record is sent to /api/teacher-attendance/sync

- Successfully synced records are removed from local storage

- Failed records remain for next sync attempt

Note: The current implementation does not use exponential backoff. Failed syncs are retried on the next connectivity event or page refresh.

# Replit.md

# Niete Balochistan Winter Schools Platform

## Overview

The Niete Balochistan Winter Schools Platform is a 6-week educational initiative for teachers and coaches. It features multi-step, role-based registration with phone number authentication, unified login, comprehensive profile management, and password reset functionalities. The platform is mobile-optimized and utilizes Material Design 3 for an intuitive user experience, aiming to support educational development across Balochistan.

## User Preferences

Preferred communication style: Simple, everyday language.

Data Management: User prefers to add real data directly in the production app rather than syncing from development. Development environment is used for testing new features only. Production data should never be automatically overwritten from development.

## System Architecture

### Frontend

Built with React 18 and TypeScript, using Vite for development, Wouter for routing, and shadcn/ui (Radix UI primitives) styled with Tailwind CSS. It incorporates a custom design system based on Material Design 3, including typography (Inter, Noto Sans, JetBrains Mono), HSL-based color system with light/dark modes, and custom border radii. TanStack Query manages server state, and React Hook Form with Zod handles form validation for multi-step registration. Navigation includes a collapsible sidebar for dashboards and hierarchical "Back" button navigation for workflows. PostHog integration enables comprehensive user behavior analytics.

### Backend

Developed with Node.js and Express.js (TypeScript), connecting to PostgreSQL via a Neon serverless driver and Drizzle ORM. Session management uses connect-pg-simple with PostgreSQL for production. It provides routes for role-based registration, unified login, profile management, password reset, attendance tracking, timetable management, lesson plan handling, student progress tracking, and observation/feedback processing, with bcrypt for password hashing.

### Data Storage

Primary database is PostgreSQL (Neon serverless) with Drizzle ORM. Schema includes Teachers, Coaches, Schools, Students, Attendance, Timetable_entries, Student_progress, Lesson_plans, Observations, Coach_observations, and School_visit_forms tables. Unique phone numbers (11 digits, 03 prefix) serve as immutable login IDs for teachers and coaches.

### Authentication & Authorization

Implements role-based, phone number-authenticated login. Session-based authentication uses HTTP-only, secure cookies. Role detection during login directs users to specific dashboards and enforces access control for protected routes. Multi-step registration collects phone numbers for account creation. Password reset uses token-based verification. Users can update personal info but not phone numbers or admin-assigned fields. First-time login flag tracks new user onboarding.

### User Roles & Dashboards

Teacher Dashboard: Access to profile management, attendance marking (with GPS verification), student attendance tracking, timetable management, lesson plan access, student progress tracking, training modules, and digital coach feedback review.

Coach Dashboard: Overview of assigned teachers and schools, personal attendance marking, teacher attendance tracking, student attendance overview, student progress across assigned teachers, training progress monitoring, lesson plan progress overview, digital coach feedback review, school visit forms, and classroom observation capabilities.

## Core Features

### Attendance Management

Teachers can mark their own attendance with GPS verification (within 100m of school boundary) or record backdated entries. Coaches monitor teacher attendance and view comprehensive student attendance summaries across assigned schools. Offline attendance marking functionality allows data to be recorded without internet connectivity and synced automatically when connection is restored.

### Timetable Management

Teachers create and manage weekly timetables, assigning subjects and lessons to specific time slots. Timetables are viewable by coaches for oversight and planning purposes.

### Lesson Plan Management

Upload: Teachers can upload new lesson plans for their assigned grades and subjects. Lesson plans support structured content with multiple sections (opening, explanation, practice, etc.), media embedding (images, videos), and bilingual content (Urdu, English, Mathematics).

View & Download: Teachers access lesson plans organized by grade, subject, and week. Lesson plans are viewable with full formatting, and can be downloaded for offline reference.

PDF Generation: Lesson plans can be exported to PDF format for printing and offline distribution.

Lesson Content Organization: Lessons are organized by grade (Grade 2-5), subject (Urdu, English, Mathematics), week (1-6), and individual lessons with detailed task-based learning objectives.

### Assessment and Progress Tracking

The platform supports a comprehensive 6-week assessment program:

- Baseline Assessment (Week 1): Teachers record task completion (1-5), auto-categorizing students (Beginner, Intermediate, Advanced).

- Endline Assessment (Week 6): Teachers record task completion (1-5), auto-categorizing students for progress measurement.

- Comprehensive Progress View: Teachers and coaches access a unified, scrollable timeline showing baseline and endline scores, categories, and progress indicators.

- Progress Indicators: Visual indicators show improvement, decline, or stable performance between baseline and endline assessments.

- Bulk Operations: Teachers can bulk update student progress statuses for efficiency.

### Training Module

Teachers access training videos organized by topic and progress through training content. Platform tracks training completion, showing progress indicators and unlocking subsequent content based on completion status. Coaches monitor training progress for their assigned teachers.

### Digital Coach Integration

Integrates with an external Digital Coach API for automated lesson observation analysis:

- Flow: Teacher uploads audio from classroom observations to S3, backend sends audio URL and lesson plan text to the API. A poller checks task status, and results (scores, feedback, metrics) are stored.

- Observation Recording: Teachers can initiate and manage classroom observations with subject and date tracking.

- Feedback & Analysis: Results include detailed scoring, evidence collection, improvement areas, and progress comparison from previous observations.

- Feedback Loop: The API provides feedback_loop data, including is_first_observation, progress_comparison, improvement_areas, and feedback_incorporated, displayed in the UI to show progress over time. Subject-specific fields are dynamically shown/hidden.

- Observation Status: Teachers can track observation processing status (pending, completed, failed).

- API Endpoints: POST /api/external/process-audio-from-s3 (submit audio), GET /api/external/status/{task_id} (check status).

### School Visit Forms

Coaches can complete school visit forms to document school conditions, teacher performance observations, and student engagement during visits.

### Admin Tools

- Data Sync: Administrators can sync student data from external sources to the platform, preserving existing production data with ON CONFLICT DO NOTHING strategy.

- Student Import: Bulk import student records via Excel files with automatic validation and error reporting.

- School Management: Manage school information including BEMIS codes, location data (latitude/longitude), and district assignment.

- Production Seeding: Safe data seeding process for production environment with non-destructive schema changes.

### Analytics & Reporting

- PostHog Integration: Comprehensive user behavior tracking including login/logout events, lesson views, observation starts, page navigation, and role-specific actions.

- Attendance Summaries: Coaches view attendance statistics by teacher, including present/absent counts and attendance rates.

- Progress Overviews: Coaches see comprehensive student progress data across all assigned schools and teachers.

- Observation Analytics: Track observation completion rates, feedback patterns, and progress over time.

### Grade 2 Lesson Plan Aliasing

Grade 2 uses the same lesson plans as Grade 3 via a helper function (getGradeForLessonPlans()) and backend aliasing. Teachers can select Grade 2, and students can be assigned to it, with attendance and assessments functioning normally, while content is sourced from Grade 3 lesson plans.

### Offline Functionality

Attendance marking can be performed without internet connectivity. Records are cached locally and automatically synced to the server when the connection is restored, ensuring continuity of operations in areas with intermittent connectivity.

### Safe Deployment Process

A safe deployment process is established using non-destructive schema changes and ON CONFLICT DO NOTHING for data synchronization to preserve production data. This involves schema updates in shared/schema.ts, running npm run db:push in development, generating Drizzle migrations, and verifying production readiness with npx tsx server/deploy-to-production.ts before publishing.

## Key Pages & Routes

### Authentication Flow

- /role-selection - Select user role (Teacher/Coach)

- /login - Role-based login with phone number

- /register/teacher - Multi-step teacher registration

- /register/coach - Multi-step coach registration

- /forgot-password - Password recovery request

- /reset-password - Password reset with token verification

### Teacher Pages

- /dashboard - Teacher dashboard with attendance, students, timetable, lessons, progress, training, observations

- /edit-profile - Teacher profile editing

- /upload-lesson-plans - Lesson plan upload interface

- /lesson-plans - Lesson plan viewer

- /grade-selection - Select grade for lesson access

- /weekly-breakdown/:grade/:subject - Subject overview by week

- /lessons/:grade/:subject/:week - Lessons for specific week

- /lesson/:grade/:subject/:week/:lesson - Individual lesson viewer with full content

- /students-progress/:grade/:subject - Student progress tracking for baseline/endline

- /observation-results/:id - Digital coach observation results and feedback

### Coach Pages

- /coach-dashboard - Coach dashboard with overview, teachers, attendance, progress, training, observations

- /coach/edit-profile - Coach profile editing

- /coach/student-records/:teacherId - View student records for specific teacher

- /teacher/:teacherId - Teacher profile view

### Admin Pages

- /admin/sync - Data synchronization interface

- /admin/import-students - Student bulk import from Excel

## External Dependencies

- Neon PostgreSQL: Serverless database for persistent data storage.

- Radix UI: Primitive components for accessible UI building.

- shadcn/ui: Pre-styled UI components based on Radix.

- Lucide React: Icon library for consistent visual indicators.

- TanStack Query (v5): Server state management and data fetching.

- Drizzle ORM: Type-safe ORM for PostgreSQL interaction.

- connect-pg-simple: PostgreSQL-based session store for Express.

- PostHog: Analytics and product insights tracking.

- AWS S3: Storage for audio recordings from classroom observations.

- React Hook Form: Form state management.

- Zod: Schema validation and type inference.

- Bcrypt: Secure password hashing.

# Testing

Request:
https://docs.google.com/document/d/1-p8AluP5uPzHAtz7SiEs_YwLO74tKHMqUOVuzZJ6NYQ/edit?usp=sharing

Feedback report:

https://docs.google.com/document/d/1nNhhHrOW8dF1_2sspVBimERMCyyKQaTMhIQ_51_dNus/edit?usp=sharing

Internal testing for digital coach and feedback loop:https://docs.google.com/document/d/1j0nQYc9zD4HPgBBi9-zjQUeTPYyJy449o-h5DA8_QZc/edit?usp=sharing

# Admin Dashboard for Nalytics

# Admin Dashboard Metric Calculations - System Documentation

## Overview

This document explains how all metrics in the Admin Dashboard are calculated. The dashboard provides analytics across 10+ tabs covering teacher performance, student progress, coaching activities, and correlational analysis.

## Data Sources

All calculations pull from these primary database tables:

| Table | Description |
| --- | --- |
| teachers | Teacher profiles with grades[], subjects[], schoolId |
| coaches | Coach profiles with assignedTeacherIds[] |
| schools | School information with location data |
| students | Student profiles with teacherId, schoolId, grade |
| student_progress | Baseline/endline scores and categories per student |
| observations | AI Coach recordings with scoresJson, audioUrl, feedbackText |
| coach_observations | Human coach classroom observations |
| lesson_plans | Lesson plan catalog by grade, subject, week |
| lesson_completions | Records of teachers completing lesson plans |
| teacher_daily_attendance | Teacher attendance records with geoVerified flag |
| attendance_records | Student attendance by teacher (JSON array) |
| school_visit_observations | Coach school visit forms |
| scheduled_observations | Planned observation schedule |

## Tab 1: Daily Program Pulse (KPIs)

API Endpoint: GET /api/admin/analytics/daily-pulse

### Teacher KPIs

| Metric | Formula | Description |
| --- | --- | --- |
| Recording Target Rate | (teachers with >=4 completed recordings / total teachers) * 100 | Percentage of teachers meeting the minimum 4 recordings target |
| Avg Daily Recordings/Teacher | sum(daily recording counts) / count(teacher-days with recordings) | Average recordings per teacher per day for days with activity |
| Target Recordings Per Day | Fixed value: 3 | Expected daily recording target |
| Avg Fidelity Score | sum(scoresJson.overallScore for completed obs) / count(completed obs with scores) | Average AI-assessed teaching fidelity (0-100%) |
| LP Completion Rate | (unique teachers with any LP completion / total teachers) * 100 | Percentage of teachers who have completed at least one lesson plan |
| Teacher Attendance Rate | (attendance records with status containing 'present' / total attendance records) * 100 | Overall teacher attendance percentage |

### Student KPIs

| Metric | Formula | Description |
| --- | --- | --- |
| Baseline Completion Rate | (students with baselineCategory / total students) * 100 | Percentage of students who have completed baseline assessment |
| Endline Completion Rate | (students with endlineCategory / total students) * 100 | Percentage of students who have completed endline assessment |
| Both Assessments Completed | (students with both baseline AND endline / total students) * 100 | Percentage of students with complete assessment data |
| Movement Rate | (students who moved up in level / students with both assessments) * 100 | Percentage of assessed students showing upward level movement |

### Coaching KPIs

| Metric | Formula | Description |
| --- | --- | --- |
| Observation Completion Rate | (non-draft coach observations / total coach observations) * 100 | Percentage of coach observations that are finalized |
| Total Coach Observations | Count of non-draft coach observations | Completed classroom observations by coaches |
| Scheduled Observations | Total count of coach observation records | All observations including drafts |

### System KPIs

| Metric | Formula | Description |
| --- | --- | --- |
| Feedback Success Rate | (observations with feedbackText / total observations) * 100 | Percentage of recordings that received AI feedback |
| Upload Success Rate | (observations with audioUrl / total observations) * 100 | Percentage of recordings successfully uploaded |
| Processing Count | Count where status = 'processing' | Recordings currently being processed |
| Failed Count | Count where status = 'failed' | Recordings that failed processing |

## Tab 2: LP Delivery Dashboard

API Endpoint: GET /api/admin/analytics/lesson-delivery

### Summary Metrics

| Metric | Formula | Description |
| --- | --- | --- |
| LP Started Count | Count of unique lessonPlanId in completions | Number of distinct lesson plans that have been started |
| LP Completion Count | Total count of lesson_completions | Total lesson plan completions across all teachers |
| Avg Completions/Teacher | total completions / total teachers | Average lesson plans completed per teacher |

### Schools Falling Behind Calculation

For each school:

expectedTotal = teacherCount * expectedLessonsPerWeek(5) * currentWeek(6)

completionRate = (actualCompletions / expectedTotal) * 100

If completionRate < 50% → flagged as "falling behind"

### Heatmap Data

Completions are aggregated by school and week (1-6) to show lesson delivery patterns over the program duration.

## Tab 3: Fidelity Dashboard

API Endpoint: GET /api/admin/analytics/fidelity

### AI Coach Fidelity

| Metric | Formula | Description |
| --- | --- | --- |
| Average AI Fidelity | mean(scoresJson.overallScore) for all completed observations | Average fidelity score from AI coach analysis (0-100) |
| By School | Grouped average of overallScore by school | Fidelity comparison across schools |
| By Teacher | Grouped average of overallScore by teacher | Top 20 teachers by fidelity score |
| Trendline | Grouped average by weekNumber | Week-over-week fidelity trend |

### Human Coach Fidelity

Human coach observations are scored differently using rating strings:

ratingToScore(rating):

'excellent' or 'high' → 3

'satisfactory' or 'medium' → 2

'low' or 'needs improvement' → 1

else → 0

averageHumanFidelity = mean(formScores) * 33.3

The multiplier 33.3 converts the 0-3 scale to a 0-100 scale.

### Weakest Dimensions

Identifies the 5 form fields with the lowest average scores across all human observations.

## Tab 4: Digital Coach Dashboard

API Endpoint: GET /api/admin/analytics/digital-coach

### Recording Metrics

| Metric | Formula | Description |
| --- | --- | --- |
| Total Recordings | Count of all observations matching filters | Total audio recordings submitted |
| Completed Recordings | Count where status = 'completed' | Successfully processed recordings |
| Failed Recordings | Count where status = 'failed' | Recordings that failed processing |
| Upload Success Rate | (recordings with audioUrl / total) * 100 | Audio upload success percentage |
| Feedback Success Rate | (recordings with feedbackText / recordings with audio) * 100 | AI feedback generation success rate |
| Avg Recordings/Day/Teacher | mean(daily recording counts per teacher) | Average daily recording rate |
| Goal Recordings Per Day | Fixed value: 3 | Target recordings per day |

### Breakdowns

- By School: Recording counts per school

- By Grade: Recording distribution across grades

- By Subject: Recording distribution across subjects

- Hour Distribution: When recordings are being submitted (by hour of day)

- Errors By Day: Failed recordings trend over last 14 days

## Tab 5: Human Coaching Dashboard

API Endpoint: GET /api/admin/analytics/human-coaching

### School Visits

| Metric | Formula | Description |
| --- | --- | --- |
| Total Visits | Count of school_visit_observations | School visits by coaches |
| By School | Visit counts grouped by schoolId | Which schools receive most visits |
| Conditions Report | Aggregated from form data | Meal provision, heater, internet availability |

### Classroom Observations

| Metric | Formula | Description |
| --- | --- | --- |
| Total Completed | Count where isDraft = false | Finalized classroom observations |
| Total Drafts | Count where isDraft = true | In-progress observations |
| By Teacher | Top 20 teachers by observation count | Most observed teachers |
| By Coach | Observations grouped by coach | Coach activity levels |

## Tab 6: Attendance Dashboard

API Endpoint: GET /api/admin/analytics/attendance

### Teacher Attendance

| Metric | Formula | Description |
| --- | --- | --- |
| Attendance Rate | (records with 'present' in status / total records) * 100 | Overall teacher attendance |
| Geo Verified Rate | (records with geoVerified=true / total records) * 100 | GPS-verified attendance percentage |
| By School | Grouped attendance rates by school | School-level comparison |
| Trends | Daily attendance rate over last 30 days | Attendance trend over time |

### Student Attendance

Calculated from attendance_records.attendance JSON array:

For each attendance record:

totalStudents += attendance.length

presentStudents += attendance.filter(a => a.present).length

attendanceRate = (presentStudents / totalStudents) * 100

### Drop Alerts

Schools with student attendance rate < 70% and at least 10 total records are flagged.

## Tab 7: Testing Dashboard

API Endpoint: GET /api/admin/analytics/testing

### Assessment Completion

| Metric | Formula | Description |
| --- | --- | --- |
| Baseline Completion Rate | (students with baselineCategory / total students) * 100 | Baseline assessment completion |
| Endline Completion Rate | (students with endlineCategory / total students) * 100 | Endline assessment completion |
| Expected Tests Per Day | Fixed value: 6 | Daily testing target |

### By Class/School Breakdown

Aggregates baseline and endline completion counts by:

- School + Grade combination (class-level)

- School (school-level)

## Tab 8: Learning Movement Dashboard

API Endpoint: GET /api/admin/analytics/learning-movement

### Level Categories

Students are categorized into three levels:

- Beginner (index 0)

- Intermediate (index 1)

- Advanced (index 2)

### Movement Calculation

levelOrder = ['Beginner', 'Intermediate', 'Advanced']

For each student with both baseline and endline:

baselineIdx = levelOrder.indexOf(baselineCategory)

endlineIdx = levelOrder.indexOf(endlineCategory)

if (endlineIdx > baselineIdx) → movedUp

if (endlineIdx === baselineIdx) → stayedSame

if (endlineIdx < baselineIdx) → movedDown

movementRate = (movedUp / totalWithBoth) * 100

### Distribution Data

Counts of students at each level for baseline and endline, enabling before/after comparison.

## Tab 9: Correlations Dashboard

API Endpoint: GET /api/admin/analytics/correlations

### Metric Calculations Per Teacher

| Metric | Formula | Description |
| --- | --- | --- |
| Fidelity | mean(scoresJson.overallScore) for teacher's completed observations | Average AI fidelity score |
| Recordings | Count of observations with audioUrl | Number of AI recordings |
| LP Completion Rate | (lpCompletions / expectedLessonPlans) * 100 | See detailed explanation below |
| Student Attendance | (present students / total students across all records) * 100 | Student attendance in teacher's classes |
| Baseline Score | mean((baselineScore / 5) * 100) for teacher's students | Average baseline as percentage |
| Class Size | Count of students where teacherId = teacher.id | Number of students assigned |

### LP Completion Rate - Detailed Calculation

teacherGrades = teacher.grades[]    // e.g., ["Grade 3", "Grade 4"]

teacherSubjects = teacher.subjects[] // e.g., ["Urdu Literacy", "English Literacy"]

expectedLessonPlans = lessonPlans.filter(lp =>

teacherGrades.includes(lp.grade) &&

teacherSubjects.includes(lp.subject)

).length

lpCompletionRate = (actualCompletions / expectedLessonPlans) * 100

Note: This calculates expected lessons based on the teacher's assigned grade/subject combinations in the lesson plan catalog.

### Baseline Score - Detailed Calculation

Baseline scores are stored as literacy levels (0-5 scale) and converted to percentages:

avgBaseline = mean((baselineScore / 5) * 100) for all students under teacher

This produces a 0-100% scale where:

- 0 = Level 0 (0%)

- 5 = Level 5 (100%)

### Correlation Calculation (Pearson's r)

function calcCorrelation(x[], y[]):

if (x.length !== y.length || x.length < 3) return 0

n = x.length

sumX = sum(x), sumY = sum(y)

sumXY = sum(x[i] * y[i] for all i)

sumX2 = sum(x[i]^2 for all i)

sumY2 = sum(y[i]^2 for all i)

numerator = n * sumXY - sumX * sumY

denominator = sqrt((n * sumX2 - sumX^2) * (n * sumY2 - sumY^2))

return round(numerator / denominator, 2)

### Correlation Strength Interpretation

| r Value Range | Interpretation |
| --- | --- |
|  | r |
|  | r |
|  | r |
|  | r |
|  | r |

Negative correlations are labeled with "(Inverse)" suffix.

### Scatter Plots

Four correlation pairs are visualized:

- Baseline Score vs LP Fidelity (Orange #f59e0b)

  - Question: Do teachers with higher-performing students show better fidelity?

- Student Attendance vs LP Completion (Green #10b981)

  - Question: Impact of attendance on lesson completion

- AI Recording Frequency vs LP Completion (Purple #8b5cf6)

  - Question: Do more recordings correlate with better completion?

- Class Size vs LP Fidelity (Red #ef4444)

  - Question: Impact of class size on teaching quality

## Tab 10: Schools Map

API Endpoint: GET /api/admin/analytics/schools-map

### School-Level Metrics

For each school:

| Metric | Formula | Color Coding |
| --- | --- | --- |
| Teacher Count | Count of teachers at school | - |
| Recordings | Count of completed observations | Green: >=20, Yellow: >=10, Red: <10 |
| LP Completions | Count of lesson completions | Green: >=30, Yellow: >=15, Red: <15 |
| Attendance Rate | Teacher attendance percentage | Green: >=80%, Yellow: >=60%, Red: <60% |
| Coach Observations | Non-draft coach observations | - |

## Filtering Capabilities

All endpoints support these common filters:

| Filter | Description |
| --- | --- |
| schoolId | Filter by specific school |
| coachId | Filter to teachers assigned to a coach |
| teacherId | Filter to specific teacher |
| grade | Filter by grade level |
| subject | Filter by subject |
| week | Filter by week number (1-6) |
| startDate / endDate | Date range filters (where applicable) |

## Known Limitations

- LP Completion Denominator: The expected lesson plans calculation uses all lesson plans matching a teacher's grades AND subjects from the catalog. It does not account for:

  - Specific weekly assignments

  - Program start dates

  - Teacher-specific curriculum customizations

- Baseline Score Scale: Baseline scores are stored as 0-5 literacy levels and converted to 0-100% for display. This assumes the 5-point scale maps linearly to percentage.

- Correlation Requirements: Correlation calculations require at least 3 data points. With fewer teachers, correlations return 0.

- Human Fidelity Scoring: Human coach observation scores depend on consistent rating values in form JSON. Non-standard ratings are scored as 0.

## Version History

| Date | Changes |
| --- | --- |
| 2025-01-XX | Initial documentation |
| 2025-01-XX | LP completion rate updated to use teacher-specific expected lessons |
| 2025-01-XX | Baseline score conversion to percentage (0-5 → 0-100%) |

# Admin Analytics Dashboard QA Audit Report

# Admin Analytics Dashboard QA Audit Report

Date: January 3, 2026
Scope: Comprehensive validation of all 10+ analytics dashboard tabs
Status: Audit Complete

## Executive Summary

This audit validates that all analytics dashboard metrics are calculated from actual database values without hardcoded assumptions. Several data integrity issues and code quality concerns were identified that require attention.

## Findings Overview

### 1. RESOLVED: Dual Storage of Student Progress Data

Status: Fixed on January 3, 2026

Original Problem: Student baseline/endline data was stored in TWO separate locations:

- students.baseline_level / students.endline_level (2 students)

- student_progress.baseline_category / student_progress.endline_category (5 students)

Fix Applied:

- Migrated 2 students (alishba, Haya) from students table to student_progress table

- Cleared the baseline_level and endline_level fields from the students table for migrated records

- All 7 students now appear in student_progress table

Current State:

Total students with baseline: 7

- Basic/Beginner: 3

- Intermediate: 1

- Advanced: 3

Architecture Note: The system still maintains both storage locations for different purposes:

- students.baselineLevel/endlineLevel: Used by teacher/coach dashboards for individual student views

- student_progress.baseline_category/endline_category: Used by admin analytics for aggregate metrics

Ongoing Recommendation: When teachers update student progress via the dashboard, the system should sync data to BOTH tables to maintain consistency. Alternatively, consider fully consolidating to student_progress table and updating all frontend views to read from there

### 2. Teacher Attendance Date Filtering

Status: Working correctly with program date filter

Implementation:

const PROGRAM_START_DATE = '2026-01-01';

const effectiveStartDate = (startDate && typeof startDate === 'string') ? startDate : PROGRAM_START_DATE;

Database Status:

- Earliest attendance record: 2025-12-03

- Latest attendance record: 2025-12-18

- Total records: 3

Note: Current attendance data predates the program start date (January 5, 2026), so no records will appear in filtered views. This is expected behavior.

### 3. Lesson Completion Metrics

Status: Returns accurate zero values

Database Status:

- lesson_completions table: 0 records

- Teachers with completions: 0

Dashboard Behavior: Correctly shows 0% completion rate when no data exists.

### 4. Digital Coach/Fidelity Observations

Status: Working correctly

Database Status:

- Total observations: 2 completed

- All completed observations have: scores_json, feedback_text, audio_url

Dashboard Behavior: Correctly aggregates observation scores and feedback.

### 5. FIXED: Scheduled Observations Query Bug

Status: Fixed in this audit

Problem: The Daily Pulse endpoint was calling storage.getScheduledObservationsByCoachId('') which filtered by coachId = '', returning zero results since coach IDs are UUIDs.

Fix Applied:

- Added new getAllScheduledObservations() method to storage interface

- Updated Daily Pulse endpoint to use storage.getAllScheduledObservations()

### 6. FIXED: Observation Completion Rate Calculation (January 3, 2026)

Status: Fixed

Problem: The observation completion rate was incorrectly calculated using coach observations instead of scheduled observations:

// OLD (incorrect):

const observationCompletionRate = filteredCoachObs.length > 0

? Math.round((completedCoachObs.length / filteredCoachObs.length) * 100) : 0;

Fix Applied:

// NEW (correct):

const filteredScheduledObs = allScheduledObservations.filter(so => filteredTeacherIds.has(so.teacherId));

const completedScheduledObs = filteredScheduledObs.filter(so => so.status === 'completed');

const observationCompletionRate = filteredScheduledObs.length > 0

? Math.round((completedScheduledObs.length / filteredScheduledObs.length) * 100) : 0;

API Response Updated: The coachingKPIs object now includes both counts for clarity:

{

"observationCompletionRate": 75,

"totalCoachObservations": 10,

"scheduledObservations": 12,

"completedScheduledObservations": 9

}

### 7. LSP Errors in routes.ts (26 errors)

Impact: Technical debt requiring cleanup

Critical Errors:

- Line 553: getAttendanceByTeacherId method doesn't exist (legacy reference)

- Lines 4476-4497: Missing and and sql imports

- Line 7610: getStudentProgress should be getAllStudentProgress

- Line 7628: createStudentProgress should be updateStudentProgress

Other Type Errors:

- Multiple null-safety issues with string parameters

- Set iteration compatibility issues

## Dashboard Tab Validation Results

| Tab | Endpoint | Status | Notes |
| --- | --- | --- | --- |
| Daily Pulse | /api/admin/analytics/daily-pulse | ✅ Valid | Reads from actual DB tables |
| LP Delivery | /api/admin/analytics/lesson-delivery | ✅ Valid | 0 completions reflected accurately |
| Fidelity | /api/admin/analytics/fidelity | ✅ Valid | Aggregates observation scores correctly |
| Digital Coach | /api/admin/analytics/digital-coach | ✅ Valid | Processes observations with scores_json |
| Human Coaching | /api/admin/analytics/human-coaching | ✅ Valid | Tracks coach_observations table |
| Attendance | /api/admin/analytics/attendance | ✅ Valid | Date filtering works correctly |
| Testing | /api/admin/analytics/testing | ⚠️ Partial | Misses students.baseline_level data |
| Learning Movement | /api/admin/analytics/learning-movement | ⚠️ Partial | Same issue as Testing |
| Correlations | /api/admin/analytics/correlations | ✅ Valid | Cross-references multiple metrics |
| Engagement | /api/admin/analytics/engagement | ✅ Valid | Tracks user_engagement_events |

## Filter Functionality Status

| Filter | Applied To | Status |
| --- | --- | --- |
| schoolId | All tabs | ✅ Working |
| coachId | All tabs | ✅ Working |
| teacherId | All tabs | ✅ Working |
| grade | Attendance, Testing, Learning Movement | ✅ Working |
| subject | Daily Pulse, Fidelity | ✅ Working |
| week | Daily Pulse, LP Delivery | ✅ Working |
| startDate/endDate | Attendance | ✅ Working (with PROGRAM_START_DATE default) |

## Recommendations

### Immediate Actions (High Priority)

- Consolidate Student Progress Data

  - Create migration to move students.baseline_level → student_progress.baseline_category

  - Update Testing Dashboard to show combined totals

  - Document the canonical data source

- Fix LSP Errors

  - Remove references to deleted getAttendanceByTeacherId method

  - Add missing imports for and and sql

  - Fix method names: getStudentProgress → getAllStudentProgress

### Future Enhancements

- Add data validation layer to prevent dual storage

- Create automated tests for dashboard calculations

- Add audit logging for data modifications

## Calculation Formulas Reference

### Attendance Formulas

Overall Teacher Attendance KPI (Daily Pulse):

rate = (unique teachers marked present today) / (total teachers in program) × 100

Returns null if today is outside program window (Jan 5 - Feb 13, 2026)

Overall Student Attendance KPI:

rate = (students marked present today) / (total students in program) × 100

Returns null if today is outside program window

Individual Attendance Rate:

rate = (days marked present) / (working days elapsed) × 100

Working days = Monday-Friday only, clamped to program window

### Teacher Performance Formulas

Recording Target Rate:

teachersMeetingTarget = teachers with ≥4 completed recordings

rate = (teachersMeetingTarget / totalTeachers) × 100

Average Fidelity Score:

completedObs = observations.filter(o => o.status === 'completed' && o.scoresJson)

avgScore = sum(obs.scoresJson.overallScore) / completedObs.length

LP Completion Rate:

uniqueTeachersWithCompletions = unique teachers in lesson_completions table

rate = (uniqueTeachersWithCompletions / totalTeachers) × 100

### Coaching KPIs

Observation Completion Rate:

completedScheduledObs = scheduled_observations.filter(so => so.status === 'completed')

rate = (completedScheduledObs.length / totalScheduledObs.length) × 100

### Student Progress Formulas

Baseline Completion Rate:

studentsWithBaseline = student_progress.filter(sp => sp.baselineCategory).length

rate = (studentsWithBaseline / totalStudents) × 100

Endline Completion Rate:

studentsWithEndline = student_progress.filter(sp => sp.endlineCategory).length

rate = (studentsWithEndline / totalStudents) × 100

Learning Movement Rate:

levelOrder = ['Beginner', 'Intermediate', 'Advanced']

movedUp = students where endlineIdx > baselineIdx

rate = (movedUp / studentsWithBoth) × 100

### Digital Coach Dashboard

Upload Success Rate:

rate = (observations with audioUrl) / (total observations) × 100

Feedback Success Rate:

rate = (observations with feedbackText) / (observations with audioUrl) × 100

### Human Coaching Dashboard

Meals Rate:

rate = (school visit reports with mealProvided=true) / (total visit reports) × 100

Internet Rate:

rate = (school visit reports with internetAvailable=true) / (total visit reports) × 100

## Conclusion

The analytics dashboard correctly reads from actual database tables without hardcoded assumptions. All major calculation issues have been resolved:

- Student Progress Data - Migrated to unified student_progress table

- Scheduled Observations - Fixed query to use getAllScheduledObservations()

- Observation Completion Rate - Now correctly uses scheduled observations instead of coach observations

- Attendance Calculations - Use program window clamping (Jan 5 - Feb 13, 2026)

All filter functionality works correctly, and date filtering properly excludes pre-program test data.

Last Updated: January 3, 2026

# Issues faced during app usage in the real world

# Issues faced during app usage in the real world

## NIETE Balochistan Platform — Issue Log (During Usage)

### 1) Database & Data Model Issues

- Students were not assigned to teachers because there was no teacher–student linking in the database.

- Coaches were not assigned teachers because the required linking structure was missing in the database.

- Teacher account updates created confusion because new phone numbers were used, while phone numbers are primary keys in the teachers table.

- Baseline assessment data was not saved separately per subject per student, so subject-level tracking was not possible. This was fixed by introducing subject-level structure and storing baseline data in a separate student progress table.

- Teacher attendance was only counted if geo-verified, which undercounted actual attendance. It was updated so attendance shows “present” when marked, while still storing distance-from-school in the database for verification.

### 2) Attendance Functionality Issues

- Student attendance was submitted but teachers didn’t know if it was saved, because there was no submission confirmation/notification. A notification was added.

- Export data option was missing, making it difficult to share/validate attendance. An export button was added to download Excel files for student and teacher attendance.

### 3) Student Information & UX Clarity Issues

- Father’s name was not visible in the student list, creating confusion in identifying students. This field was added to the student list display.

### 4) Offline & Sync Issues

- Offline syncing was working in the backend but the app showed a red “Failed to sync” banner, which caused panic/confusion for users. The banner behavior was removed/adjusted.

- Teachers didn’t know whether they were online or offline, so an explicit online/offline indicator/notification was added.

### 5) Recording & Digital Coach Workflow Issues

- Users didn’t know whether recording was submitted or not, creating uncertainty (also part of general visibility issues). Status visibility improvements were added.

- Screen timeout issue during recording: if the device screen timed out, recording stopped and restarted from zero. (Recording stability issue identified for fix/mitigation.)

- Teachers couldn’t submit a recording for a lesson if it was already submitted, limiting retries. A re-record option was added.

### 6) Visibility, Feedback, and “What Just Happened?” Issues (UI/UX)

- General visibility problem across flows: users could not tell whether key actions were successful (attendance submission, recording submission, etc.). Improvements were added (notifications/status indicators).

- Login page could get stuck without explanation, causing anxiety. Clear error messaging was added so users understand the reason.

### 7) Deployment / Versioning Issues

- Changes were not reflected in production automatically, so users stayed stuck on older versions even after deployments. Version refresh/cache handling was improved to prevent this.

### 8) Device Compatibility Issues

- Device compatibility gaps: the app didn’t behave consistently across devices/conditions (“all angles not covered”). Device-specific issues were addressed and fixed.

### 9) Analytics & Reporting Issues

- Test teacher accounts were included in analytics, affecting accuracy. Test accounts were excluded and analytics restricted to active teachers only.

- Lesson Plan Delivery dashboard was incorrectly logging “LP started” as “completed”, because completion was inferred from a “complete lesson plan button” even though no such button existed. This logic was corrected.